## Slide 1
What will I focus on developing?
Smooth charge attack, with damage collider to feel meaningful. Have Number pop up when dealing damage to get a sense of the charge effect.
What do I want to have done by next week?
Numbers pop up when you deal damage. To find an animation to help the attack smoothness. Collider for damage dealing fixed for attack strike.
What individual steps or tasks must I go through?
Research tutorials for UI related scripts for getting numbers to pop up when strike.
Fiddle with the collider for comfort.
ASK Arthur to help.
What order should those tasks go in?
3 tasks, collider 1st coupled with research. Then make scripts for UI then ask Arthur.
How long do you think it would take you to complete each one.
Research can be done on weekend Saturday morning and Sunday DAY.
The script can be made on Tuesday morning.
Then Arthur to help complete the task is on Thursday at noon.

## Slide 2: By next week
Complete all tasks you have set yourself.
Document your development.
What have you chosen
What I did this week
How did it works
What I think it needs
Any ideas you’ve had about it.

## Slide 3
https://www.youtube.com/watch?v=_ICCSDmLCX4
https://www.youtube.com/watch?v=LkN4HvlPN84

## Slide 4: COMPLETE_ just script not working…
Definitely sticking with my old project for a hack n slash to CHARGING an attack…
What I did this week, research for UI script, numbers when strike, got basics but not working as intended.
Did fix the weapon collider, works well.
I think it needs charged attack and attack while in motion….
I had an idea, TO have colour change when charging a longer time to accentuate the charge for the aesthetic of quality of life, KILLING with higher dmg.

## Slide 5
Blog, wordpress account

## Slide 6: Product backlog
Have a Camera rig, smooth and responsive to player feedback that is enjoyable on both x/z and y axis, with a scroll. Better than what is it now.
Have another animation, with another attack, to create interest in the charge mechanic usage. Left, and right click.
Have a combo counter, onscreen. Making strings of attacks mean more.
Have a dash that works
Have a super damage barrier that shows numbers
Have a protect shield that has a breakpoint and shows its health, in number and opacity. – not invulnerability.

## Slide 7: Necessary to implement.
Camera rig
Combo meter/number

## Slide 8: Order to completion/time spent
This Weeks
Camera rig 30 mins – 45 mins
Combo Meter 2-3 hours
Find animation 2 hours
Next weeks
Shield 1 hour
Damage barrier 30 mins
Dash 30 mins